Remote Team Time-Tracking & Project Approver

Work Breakdown Structure (WBS)

Student: Saketh Narayanam | SRN: PES1UG24CS292

1. Purpose

The Work Breakdown Structure divides the individual project into smaller work packages. It provides a simple plan from requirements through design, implementation, testing, and deployment.

2. WBS

| WBS ID | Work Package | Description |
| --- | --- | --- |
| 1.0 | Requirements Engineering | Define the requirements and project baseline. |
| 1.1 | Problem Statement | Confirm the problem context and project scope. |
| 1.2 | Functional Requirements | Define FR-001 to FR-005. |
| 1.3 | Non-Functional Requirements | Define NFR-001 and NFR-002. |
| 1.4 | RTM | Connect requirements to use cases and test cases. |
| 1.5 | Use-Case Flow | Document one core use case with preconditions, postconditions, success scenario, and alternate flow. |
| 2.0 | Architecture and Design | Define how the system is organized. |
| 2.1 | Architecture Diagram | Define major layers and system interactions. |
| 2.2 | UML Use-Case Diagram | Model actors, primary use cases, include, and extend relationships. |
| 2.3 | Component Design | Identify major software components. |
| 2.4 | Sequence Diagrams | Describe at least two important workflows. |
| 2.5 | API Design | Define system interfaces and main operations. |
| 3.0 | Development | Implement the system functions. |
| 3.1 | Time Tracking | Implement logging of time against project tasks or Jira tickets. |
| 3.2 | Timesheet Submission | Implement timesheet creation and submission. |
| 3.3 | Timesheet Validation | Implement validation and the 24-hour daily limit. |
| 3.4 | Approval Workflow | Implement review, approval, and rejection. |
| 3.5 | Budget Monitoring | Implement budget consumption and budget-burn information. |
| 3.6 | Jira Integration | Implement or configure required Jira data interaction. |
| 4.0 | Testing | Verify the system against the defined requirements. |
| 4.1 | Functional Testing | Test time logging, submission, validation, review, approval, and rejection. |
| 4.2 | Performance Testing | Check the 500 ms update target under defined conditions. |
| 4.3 | Security Testing | Check authentication and authorization. |
| 4.4 | Bug Identification | Record a real defect and failing test. |
| 4.5 | AI-Assisted Fix | Use Copilot or another allowed AI tool to assist with the fix. |
| 4.6 | Patch and Retest | Apply the patch and repeat the relevant test. |
| 5.0 | Deployment and Evidence | Prepare execution and submission evidence. |
| 5.1 | Environment Setup | Document dependencies, configuration, and run steps. |
| 5.2 | Deployment | Document the final deployment or execution setup. |
| 5.3 | Project Evidence | Collect GitHub, Jira, Copilot, testing, and demo evidence. |
| 5.4 | Final Review | Check the repository against the required submission folders. |

3. Project Flow

1. Complete the five Functional Requirements and two Non-Functional Requirements.

2. Complete the RTM and one-page use-case flow specification.

3. Complete architecture and design artifacts.

4. Implement the core timesheet and budget-monitoring functions.

5. Perform functional, performance, and security testing.

6. Document one bug-fix, patch, and retest cycle.

7. Prepare environment, deployment, and project evidence.

8. Complete the GitHub repository and final review.

4. Deliverables Mapped to WBS

| WBS Area | Main Deliverable |
| --- | --- |
| 1.0 Requirements Engineering | FR, NFR, RTM, Use-Case Flow Specification |
| 2.0 Architecture and Design | Architecture, UML, component, sequence, and API design |
| 3.0 Development | Working time-tracking, approval, and budget-monitoring functions |
| 4.0 Testing | Test cases, test results, bug fix, patch, and retest |
| 5.0 Deployment and Evidence | Setup/deployment details, GitHub/Jira/Copilot evidence, and demo |

5. Jira Use

The WBS can be converted into Jira epics and tasks. The Jira backlog, sprint, and board can then be used to track the progress of these work packages.